BRIEF INFORMATION

10-year SWM Plan

Province/City/Municipality of Calintaan, Occidental Mindoro

| Check Item | Page | Remarks |
| --- | --- | --- |
| Name of LGU and Income Class | p.1 | Calintaan, Occidental Mindoro 3rd Class Municipality |
| Date Received |  |  |
| 3. LGU PROFILE 3.1 No. of barangays (Urban & Rural) | p.11 | 7 barangays: 1 urban 6 rural |
| 3.2 Population & 10 year Projection | p.12 | 2019: 31,222 2028: 34,606 |
| 3.3.Area in has. | p.10 | 82,982.28 ha |
| 4. Current SWM Condition 4.1 Organization (SWM Office and Board ) | pp.19 - 20 | Offices/institutions gathered as one that have been collectively arranging, leading and partaking to the implementation of the 10-year SWM Plan to the realization of its planned future impacts both for the people and for the environment: Office of the Municipal Mayor Provides/allots funds for the programs, projects, and activities of the SWM; Provides logistics; Employs manpower services Leads and oversee implementation including monitoring and evaluation of the SWM Office of the Sangguniang Bayan Institutionalizes/appoints MENRO Authors/amends Municipal Ordinances Adopts/legitimizes Barangay Ordinances Municipal Environment and Natural Resources Office Enforces Republic Act 9003 Leads monitoring and evaluation of the compliance of the people on the SWM implementation Executes day-to-day plan of actions of the Office relating to SWM Builds linkages with other stakeholders for the effective implementation of SWM PPAs Coordinates with the other institutions/offices and/or higher ups for technical and financial assistance that the Office needs Municipal Engineering Office Performs engineering and mechanical works Decides for infrastructure component and maintenance of the disposal site Municipal Planning and Development Office In-charge of the ongoing implementation of the SWM particularly all sectors’ IECs, Central MRF, and partner in management of the disposal facility Feeds data and serves as the partner in planning including monitoring and evaluation of the LGU’s compliance on SWM implementation Supports the formulation of the Plan Provides sources of funds for SWM programs and projects Municipal Health Unit Takes responsible in disposals of the hazardous medical wastes Provides technical assistance in handling hazardous medical and households’ wastes Municipal Agriculture Office Sets technical assistance on composting techniques in support to Organic Farming Act Provides for farming technologies like shredding machines for compostable Municipal Treasure’s Office Collects fines and penalties including all fees relating to SWM Department of Education – Calintaan District Assists the conduct of information dissemination to the community Serves as partners in implementing waste diversion and reduction, composting, segregation, and even in strict prohibitions on waste burning and littering Establishes school MRFs Calintaan Municipal Police Station (MPS) Catches violators/abusers of RA 9003 as well as Municipal Ordinance |
| 4.2 Number of Staff | p. 22 | 19 personnel |
| 4.3 Collection Equipment | p. 21 | 10 garbage trucks |
| 4.4 MRF (Location & Barangays served) | p.24 | Every Barangay has its own MRF usually located at the Barangay compound and serves as the storage of collected wastes from the generators. But for now, some of the MRFs are not operating due to the issue on waste collection and management by the barangay. Pick up point areas are also established and observed in some barangays and placed at the accessible area especially in areas where collection vehicle or the collectors have difficulty to enter and collect the wastes. |
| 4.5 Final disposal site (Location and service coverage) | pp. 24-25 | The LGU has closed the Municipal Disposal Facility as of October 29, 2018 as mandated by RA 9003. At present, the LGU has been utilizing the Municipal Central MRF as the Temporary Residual Containment Area (TRCA) while establishing the physical TRCA to be established this last quarter of 2018. The Safe Closure and Rehabilitation Plan (SCRP) of the disposal site has been submitted and duly acknowledged by the EMB Regional Office, MIMAROPA. These Central MRF and the TRCA located within the closed disposal facility shall serve all seven (7) Barangays of the LGU while waiting for the establishment of sanitary landfill (SLF) in 2021. |
| 4.6 Waste Quantity (Unit-g/person/day) | p.32 | 0.2533 kg/day |
| 4.7 Waste Composition | pp.38-39 | Biodegradable = 43.25% Recyclables = 22.72% Residual Wastes with Potential = 18.90% Special Wastes = 3.09% Residual Wastes for Disposal = 12.04% |
| 4.8 Expenditure on SWM | pp.92 - 96 | 20% DEVELOPMENT FUND Amount I. COLLECTION & TRANSPORT *Establishment of pick Up point areas 500,000.00 II.MATERIAL RECOVERY FACILITY *Improvement ofvCentral MRF 1,000,000.00 *Procurement of Necessary Materials (Scales, spade, rake, etc) 10,000.00 III. DISPOSAL MANAGEMENT *Production/Processing Area w/ Office & CR 2,000,000.00 *Additional Vault 250,000.00 *Maintenance/Operation Expenses 1,000,000.00 *Establishment of SLF 15,000,000.00 *Procurement of Garbage Trucks 11,200,000.00 *Procurement of Top-Down Tricycle 700,000.00 *Procurement of Multi-Shredding/Baling Machines 8,000,000.00 *Procurement of Extruders (bricks, hollow block, baluster, paving blocks 500,000.00 Sub - total 40,160,000 MOOE *Fuel/Lubricants 1,560,000.00 *Vehicle maintenance, repair, and spare parts 1,500,000.00 *Protective gears 7 supplies 80,000.00 *Geniral Services 3,102,000.00 *Utilities ( Elec. Expenses) 33,000.00 *Office supplies 700,000.00 *Traveling Expenses 1,300,000.00 *Training Expenses 500,000.00 *IEC Materials 80,000.00 SWM Programs/Projects 5,000,000.00 Sub-Total 13,855,000 CAPITAL OUTLAY I. PROGRAM MANAGEMENT *Additional Laptop 140,000.00 *Camera 30,000.00 *Speaker with Microphone 8,000.00 Sub- total 178,000 PERSONNEL SERVICES I. COLLECTION & TRANSPORT Plantilla positions for; *Drivers 435,300.00 *Collectors 18,368.00 II. PROGRAM IMPLEMENTATION Plantilla positions for; *MENRO 650,750.00 *Admin. Aides 128,576.00 *Utility 45,920.00 Sub-total 1,278,914 Grand Total 56,461,914 |
| 4.9 Annual Budget of the LGU | p. 28 |  |
| 5. Future Plan 5.1 Source Réduction | pp. 51-54 | As a policy under RA 9003, the overall policy of the Department is to strictly implement the provisions of the Rules and Regulations of the Act. Therefore, the Local Government Unit of Calintaan has to implement the prevailing rules on source reduction and minimization of wastes generated at source with the help of the Barangay Solid Waste Management Committee (BSWMC) and their Purok/Sitio SWM leaders working as one person, targeting one goal to properly implement the provisions of the law. To encourage maximum participation of the Calintaan’s constituencies, some and certain components of Project CALINTAAN (CALl for INTerdependent Action against wAste Nonchalance) and Project ECL (Empowering Community Leadership) shall be carefully implemented, as follows: Intensive Information, Education, and Communication (IEC); Practice of 7Rs (Refuse, Reduce, Reuse, Recycle, Rehome, Replant, Rot) in Action; Every Day is a Plastic Holiday; BaHa (Basket Habit); Single Packaging System; and BOBES (Bring Own Basket Every Shopping) Residential, institutional, commercial, and industrial backyard Composting and Gardening Barangay and Purok Communal Composting and Gardening Mandatory Waste Diversion Mandatory Provision of Segregation Bins Promotion of Waste Diversion/Recycling & Composting Pit/Bin for all Sectors (See Annex 1 for more Recommended Waste Reduction Initiatives from Different Sources) |
| 5.2 Collection | pp.54-55 | The Barangays shall be responsible in collecting wastes of all types: biodegradable, recyclable, residual, and even special, from their source and store them at the compartment of the Barangay MRF provided for each type which is managed by the MRF caretaker. Each Barangay shall program its collection schedule based on the announced collection date and time as given on table that follows (see Annex 2). Residual and special wastes, in sacks shall be collected by the LGU from the Barangay MRF and shall be transported to Temporary Residual Containment Area (TRCA) located at the closed Municipal Disposal Facility using dump trucks. |
| 5.3 Transfer | pp. 66-67 | Since there are established MRFs in every Barangay, the serious management and operation of these MRFs shall be strengthened and operationalized in all seven Barangays. Operational MRF shall intensify its operation and non-operational shall double their time in operating theirs. With this system, the collected wastes of all types from all sectors: households, commercial, industrial, and institutional and from designated pick-up point areas, and other service areas established within the Barangay shall be collected on time and properly managed by the collectors. Biodegradable wastes shall be processed as fertilizers by the generators and if collected at the Barangay MRF for further barangay benefits and source of income. This is a responsibility that every Barangay shall be fulfilled to keep the entire Barangay clean and free from any violation relating to solid waste management such as, but not limited to, burning and illegal disposals. All related undertakings shall be responsibly performed by the Barangay in coordination and participation by the BSWMC, BSWMP/SL particularly management, proper handling and storage of the collected household hazardous wastes at the Barangay MRFs as well as residual storage therein. |
| 5.4 Processing | p. 56 p. 65 | Shredding machines for residual, recyclable, and compostable wastes shall be purchased including baling machine to reduce volume of waste piles at the TRCA and extruding machines for by-product production. The LGU shall lead the establishment of processing areas and procurement of multi-shredding machines to grind compostable wastes and to easily decompose them. |
| 5.5 Disposal | pp.68-70 | The Municipal Materials Recovery Facility (CMRF) is an existing facility located within the closed disposal facility and shall be utilized as the Temporary Residual Containment Area (TRCA) while establishing one intended for this purpose. The TRCA shall also be put up beside this CMRF to easily transport sacked residual wastes into the processing area which is also established therein. As planned, the local government unit of Calintaan shall establish additional facilities in the area for the proper management of the collected wastes this Calendar Year 2019. In addition to Municipal Central MRF and Central Composting Facility, a Temporary Residual Containment Area (TRCA) shall be established where serve as the current but temporary storage for residual wastes, newly collected and compacted while establishing a sanitary landfill as final disposal. This is to ensure that the needed and required facilities in the site are present and functional for the operation and management of all disposed wastes. Having such facilities also encourage waste diversion as mandated by the Act. As a third income class municipality, Calintaan plans to have the categorized Disposal Facility or Sanitary Landfill within the ten- year period of implementation of this Plan in 2021 and onwards but not definitely this year and the next two years due to fund insufficiency for this purpose. This Municipality deeply wants to comply with the requirements and fortunately puts it up in the future. The LGU is looking for a Sanitary Landfill design for financial assistance purposes and to allot funds necessary for its establishment. A landfill that is owned and operated by the LGU itself remains a future plan that needs to be prioritized at 2021 LGU budget. |
| 5.6 IEC | pp. 68-71 pp. 72-73 | At the soonest time, the following shall definitely happen to LGU Calintaan, to wit: Presence of MENRO Office with plantilla or permanent positions for MENRO and Staff; The MENR Office has certain division in change on SWM implementation; Garbage Trucks with compactor are provided and operated by the Office ; Management of collection including manpower services; Complete facilities and machineries at the Central MRF/TRCA; Operation of SLF as final disposal facility; Barangays have a successful and maintained MRF operations including systematic and segregated collection of all kinds of wastes from the sources; Both Barangay and LGU have an increasing revenue; Diversion materials are visible in every home; BaHa (Basket Habit) and BOBES (Bring Own Basket Every Shopping) are habitually practiced; Visibility of pick-up point areas in all barangays; Violations are minimized like waste burning, illegal disposals/littering everywhere, etc.; and LGU becomes compliant with RA 9003. Core Messages No Segregation, No Collection Policy Everyday, a 7Rs Day Tapat Ko, Linis Ko Do Not Waste Your Wastes BaHa/BOBES Campaigns (Basket Habit/Bring Own Basket Every Shopping) Single Packaging System No To Plastic/Styrofoam Use Please see Annex 3 for a detailed breakdown |
| 5.7 Special Waste | pp. 69-70 | Special wastes which refer to household and medical hazardous wastes. This is the kind of wastes that needs special attention by the LGU and the medical team headed by the resident Municipal Health Officer. As usual, this is included at the agenda during the IEC campaigns. Household special wastes shall be the primary responsibility of the parents or in the absence of parents are older brothers or sisters. This is to ensure that these wastes are properly stored at home and out of reach of young members in the family. When collected, these must be placed at the unbreakable containers to avoid breakage. The same care will be applied during storage at the Barangay MRF and during collection of the LGU collector for storage/disposal at the Municipal Central MRF. Household hazardous wastes shall not be right away mixed with health centers’ hazardous ones when they are collected. Medical wastes are usually handled with utmost care by the sanitary officer or health officer and are put in closed boxes during storage, transport and disposal at the vault at the disposal facility. Proper treatment of the special wastes shall be tagged to the DOH to ensure safety of the handlers. There are 240.89 kgs. per day being generated by the LGU during WACS and shall increase in the tenth year of 336.87 kgs. per day. Hence, an additional facility or vault bigger than at present shall be built to have more space for the upcoming disposals. |
| 6. Waste Diversion Target (Baseline and 10-Year projection) | p.76 |  |
| 7. Financing Aspect 7.1 Funding Source/Options | p.91 | Funding for the implementation of the program will be sourced out from the regular LGU funds and revenues and from external sources such as the Provincial government of Occidental Mindoro, EMB Central and Regional Offices, foreign funding institutions and loans from banks. Funding options include revenues to be generated from issuance of ESWM clearances, environmental fees, garbage fee, fines and penalties, sales from composts and sales from bricks. |
| 7.2. Expenditures/Investment | p.96 | Please see Annex 4 for detailed information |
| 7.3 Repayment Plan/Cost Recovery System | p. 91 | Funding for the implementation of the program will be sourced out from the regular LGU funds and revenues and from external sources such as the Provincial government of Occidental Mindoro, EMB Central and Regional Offices, foreign funding institutions and loans from banks. |

Prepared by:                                                                                     Noted by:

Rachel Cabigas – Pasion						Engr. Nolan B. Francisco

EMS II								OIC, Chief, SWMD

ANNEX 1 (page 54)

ANNEX 2 (page 55)

ANNEX 3 (page 70-71)

ANNEX 4

INVESTMENT COST UNDER 20% DEVELOPMENT FUND

Table.36: Annual Cost under Maintenance and Other Operating Expenses, 2019 – 2028

| Item & Description | Ten-Year Planning Program |
| --- | --- |
|  | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | Total |
| *Fuel/Lubricants | 150,000 | 150,000 | 150,000 | 155,000 | 155,000 | 160,000 | 160,000 | 160,000 | 160,000 | 160,000 | 1,560,000 |
| *Vehicle maintenance ,repair, and spare parts | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 1,500,000 |
| *Protective gears & supplies | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 80,000 |
| *General Services | 264,000 | 264,000 | 264,000 | 330,000 | 330,000 | 330,000 | 330,000 | 330,000 | 330,000 | 330,000 | 3,102,000 |
| *Utilities (Elec. Expenses) | 3,000 | 3,000 | 3,000 | 3,000 | 3,500 | 3,500 | 3,500 | 3,500 | 3,500 | 3,500 | 33,000 |
| *Office supplies | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 700,000 |
| *Traveling Expenses | 100,000 | 100,000 | 100,000 | 100,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 1,300,000 |
| *Training Expenses | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 500,000 |
| *IEC Materials | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 80,000 |
| SWM Programs/Projects | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 5,000,000 |
| Total | 1,303,000 | 1,303,000 | 1,303,000 | 1,374,000 | 1,424,500 | 1,429,500 | 1,429,500 | 1,429,500 | 1,429,500 | 1,429,500 | 13,855,00 |

Table 38: Capital Outlay, LGU Calintaan 2019 - 2028

| Item & Description | Ten-Year Planning Period | Total |
| --- | --- | --- |
|  | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 |  |
| I. Program Management |  |
| * Additional Laptop | 70,000 | - | - | - | - | 70,000 | - | - | - | - | 140,000 |
| *Camera | 30,000 | - | - | - | - | - | - | - | - | - | 30,000 |
| *Speaker with Microphone | 8,000 | - | - | - | - | - | - | - | - | - | 8,000 |
| Total | 108,000 | - | - | - | - | 70,000 | - | - | - | - | 178,000 |

Table 37: Personnel Services, 2019 – 2028

|  | Ten-Year Planning Period | TOTAL |
| --- | --- | --- |
| Item & Description | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 |  |
| I. Collection & Transport |  |
| Plantilla positions for: |  |  |  |  |  |  |  |  |  |  |  |
| *Drivers | - | - | - | - | 72,550 | 72,550 | 72,550 | 72,550 | 72,550 | 72,550 | 435,300 |
| *Collectors |  |  |  |  |  |  |  |  | 9,184 | 9,184 | 18,368 |
| II. Program Implementation |  |
| Plantilla positions for: |  |  |  |  |  |  |  |  |  |  |  |
| *MENRO | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 650,750 |
| *Admin. Aides |  |  |  | 9,184 | 9,184 | 18,368 | 18,368 | 18,368 | 27,552 | 27,552 | 128,576 |
| *Utility |  |  |  |  |  | 9,184 | 9,184 | 9,184 | 9,184 | 9,184 | 45,920 |
| Total | 65,075 | 65,075 | 65,075 | 74,259 | 146,809 | 165,177 | 165,177 | 165,177 | 183,545 | 183,545 | 1,278,914 |