B  Municipality of Calintaan, Province of Occidental Mindoro

- General Information

| Title:Ten (10) Year Ecological Solid Waste Management Plan (2019 – 2028) |  |  |  |
| --- | --- | --- | --- |
| Municipality of Calintaan, Province of Occidental Mindoro |  | Classification: Third Class |  |
| Total Population: 31, 222 (2019) 34,606 (2028) |  | Number of Barangays: 7 Urban – 1 Rural - 6 |  |
| SWM Information |  |  |  |
| Indicator | Baseline |  | 10-Year Plan |
| % of segregation at source | 50.00% |  | 100% |
| % of segregated collection | 50.00% |  | 100% |
| % of collection rate/service area | 50.00% |  | 100% |
| % waste diversion rate | 56.00% |  | 84.86% |
| With disposal facility (cap =m/yr or tpy) | 4,328.74 |  | 1,650.47kgs/day |

- Strategies to achieve the 10-year plan targets with budgetary allocation per year for:

- Establishment of Sanitary Landfill Category 1

- Procurement of SWM equipment, facilities, and machineries

- Positioning of Manpower Services

- Strengthening/Intensification on waste segregation, reduction, diversion, and composting at source

- Strict implementation of RA 9003 Prohibitions

- SWM PPAs

- Extended service areas for segregated collection

- Operation and maintenance of SLF, SWM equipment, facilities, and machineries

| SWM Functional Element | Strategies |
| --- | --- |
| - Establishment of Sanitary Landfill Category 1 | - Regular Operation and Maintenance of SLF - Employment of Care takers |
| B. Procurement of SWM Equipment, Facilities, and Machineries | - Equipment: - Municipal garbage truck/s for Barangay residual and special waste collection - Barangay Garbage trucks for Barangay compostable and residual wastes collection; - Top-down tricycles for Barangay recyclable and special wastes collection. - Facilities: - Establishment of MENRO Office; - Temporary Residual Containment Area (TRCA) - Production/Processing Area - Additional vault for Special Wastes, - Barangay and School MRFs - Recyclable Depots at the conspicuous places in the town and at the Barangay; - Pick – up Point Areas; - Composting areas. - Machineries: - All Kinds of Necessary Shredding Machines; - Baling Machines; and - Extruding Machines. |
| C. Positioning of Manpower services | - Presence of MENRO Office with plantilla/permanent positions for MENRO and Staff - Employment of SWM manpower services detailed at: - MENRO Office, - SLF/Central MRF/TRCA/Central Composting Facility, - Production/Processing Area, and - Municipal and Barangay MRFs. |
| D. Strengthening/ Intensification on Waste Segregation, Reduction, Composting, and Diversion at Source | - Strengthening of functional MSWMB & BSWMC & Purok/Sitio leaders on SWM plans and programs - Massive and intensive environmental Information, Education and Communication campaigns (Barangay Assembly, Fora, Trainings, Symposia, House to House campaigns) - Mandatory to all households, offices, schools, stores, shops: - Waste Segregation at Source - Provision of 4 types of segregation bins with sacks and label - “No segregation, no collection” policy - Waste Reduction at Source - No To Non-Recyclable Plastic Policy - Single Packaging System - BaHa (Basket Habit) - BOBES (Bring Own Basket Every Shopping) - Waste Composting at Source - Presence of composting pit/s or bins at the household’s compound - Waste Diversion at Source - Presence of crafts at home, offices, stores, etc. - Diverted pots for flowering plants and backyard gardening - Establishment of linkages between and among LGU Offices with related functions: MAO, MEO, etc. |
| E. Strict implementation of RA 9003 Prohibitions | - Mandatory monitoring of BSWMC/BSWMP/SL for : - Waste Burning, - Illegal disposals on all areas: closed disposal facility, rivers, canal, coastlines, vacant lots, etc. - Littering on: thoroughfares, streets, store vicinity, Municipal & Barangay compound, markets, etc. - Squatting and entrance of children at the Closed Disposal Facility - Use of disposable plastics on all occasions. |
| F. SWM PPAs | - Implementation of Project CALINTAAN (CALl for INTerdependent Action against wAste Nonchalance) and Project ECL (Empowering Community Leadership) e.g BaHa, BOBES - Execution of Municipal and Barangay Ordinances - Provision of segregation bins for Barangays - Conduct of municipal-wide competition for SWM e.g. Search for Cleanest Barangay, Best School SWM Implementers, etc. - Establishment and operation of School MRFs and Gardening - Barangay Acquisition of shredding machines for compostable to seven barangays and multi-shredding and baling machine for residuals - Establishment, operation and maintenance of Central and Barangay MRFs - Establishment of marketing opportunities for waste by-products, organic fertilizers and recyclable products. - Organization of the SWM Monitoring and Evaluation Committee - Maintenance and beautification of Municipal Eco-Park/closed disposal site - Segregation bins for all PUVs - Creation of MENRO Hotline for reporting |
| G. Extended service areas for segregated collection | - All puroks and sitios in every barangay shall have a schedule for segregated waste collection date and time; - Provision of pick-up point areas in crowded areas and sitios |
| H. Operation and maintenance of SLF, SWM equipment, facilities, machineries | - For the 10 year planning period a total of: (details are given in annexes that follow: Particulars; TOTAL. Investment Cost; 41,338,000. Annual Cost (PS & MOOE); 15,133,914. Total; 56,471,914. |

- Planned Waste Management System

| Item and Description | Ten-Year Planning Plan |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | Total |
| I. Collection & Transport |  |  |  |  |  |  |  |  |  |  |  |  |
| *Establishment of pick-Up point areas |  |  | 250,000 | 250,000 |  |  |  |  |  |  |  | 500,000 |
| II.MATERIAL RECOVERY FACILITY |  |  |  |  |  |  |  |  |  |  |  |  |
| *Improvement of Central MRF |  |  |  |  | 1,000,000 |  |  |  |  |  |  | 1,000,000 |
| *Procurement of Necessary Materials (Scales, spade, rake, etc) |  | 5,000 |  |  |  |  |  | 5,000 |  |  |  | 10,000 |
| III. DISPOSAL MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |
| *Establishment of TRCA | 1,000,000 |  |  |  |  |  |  |  |  |  |  | 1,000,000 |
| *Production/Processing Area w/ Office & CR |  | 2,000,000 |  |  |  |  |  |  |  |  |  | 2,000,000 |
| *Establishment of Additional Vault |  |  | 250,000 |  |  |  |  |  |  |  |  | 250,000 |
| Maintenance/operation Expenses |  | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 1,000,000 |
| *Establishment of SLF |  |  |  | 15,000,000 |  |  |  |  |  |  |  | 15,000,000 |
| *Procurement of Garbage Trucks |  | 5,500,000 |  |  |  |  | 5,700,000 |  |  |  |  | 11,200,000 |
| *Procurement of Top-Down Tricycles for Barangays |  |  | 700,000 |  |  |  |  |  |  |  |  | 700,000 |
| *Procurement of Multi-Shredding & Baling Machines |  | 2,000,000 | 2,000,000 |  |  | 2,000,000 |  |  |  | 2,000,000 |  | 8,000,000 |
| *Procurement of Extruders (bricks, hollow block, balusters, paving blocks |  | 500,000 |  |  |  |  |  |  |  |  |  | 500,000 |
| Total | 1,000,000 | 10,105,000 | 3,300,000 | 15,350,000 | 1,100,000 | 2,100,000 | 5,800,000 | 105,000 | 100,000 | 2,100,000 | 100,000 | 41,150,000 |

Annex A

Table 35.  INVESTMENT COST UNDER 20% DEVELOPMENT FUND, 2019 - 2028

Annex B

Table.36: Annual Cost under Maintenance and Other Operating Expenses, 2019 – 2028

| Item & Description | Ten-Year Planning Program |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | Total |
| *Fuel/Lubricants | 150,000 | 150,000 | 150,000 | 155,000 | 155,000 | 160,000 | 160,000 | 160,000 | 160,000 | 160,000 | 1,560,000 |
| *Vehicle maintenance ,repair, and spare parts | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 1,500,000 |
| *Protective gears & supplies | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 80,000 |
| *General Services | 264,000 | 264,000 | 264,000 | 330,000 | 330,000 | 330,000 | 330,000 | 330,000 | 330,000 | 330,000 | 3,102,000 |
| *Utilities (Elec. Expenses) | 3,000 | 3,000 | 3,000 | 3,000 | 3,500 | 3,500 | 3,500 | 3,500 | 3,500 | 3,500 | 33,000 |
| *Office supplies | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 700,000 |
| *Traveling Expenses | 100,000 | 100,000 | 100,000 | 100,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 150,000 | 1,300,000 |
| *Training Expenses | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 500,000 |
| *IEC Materials | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 80,000 |
| SWM Programs/Projects | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 500,000 | 5,000,000 |
| Total | 1,303,000 | 1,303,000 | 1,303,000 | 1,374,000 | 1,424,500 | 1,429,500 | 1,429,500 | 1,429,500 | 1,429,500 | 1,429,500 | 13,855,00 |

Source: MENRO 2018

Annex C

Table 37: Personnel Services, 2019 - 2028

| Item & Description | Ten-Year Planning Period |  |  |  |  |  |  |  |  |  | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 |  |
| I. Collection & Transport |  |  |  |  |  |  |  |  |  |  |  |
| Plantilla positions for: |  |  |  |  |  |  |  |  |  |  |  |
| *Drivers | - | - | - | - | 72,550 | 72,550 | 72,550 | 72,550 | 72,550 | 72,550 | 435,300 |
| *Collectors |  |  |  |  |  |  |  |  | 9,184 | 9,184 | 18,368 |
| II. Program Implementation |  |  |  |  |  |  |  |  |  |  |  |
| Plantilla positions for: |  |  |  |  |  |  |  |  |  |  |  |
| *MENRO | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 65,075 | 650,750 |
| *Admin. Aides |  |  |  | 9,184 | 9,184 | 18,368 | 18,368 | 18,368 | 27,552 | 27,552 | 128,576 |
| *Utility |  |  |  |  |  | 9,184 | 9,184 | 9,184 | 9,184 | 9,184 | 45,920 |
| Total | 65,075 | 65,075 | 65,075 | 74,259 | 146,809 | 165,177 | 165,177 | 165,177 | 183,545 | 183,545 | 1,278,914 |

Source: MENRO 2018

Annex D

Table 38: Capital Outlay, LGU Calintaan 2019 - 2028

| Item & Description | Ten-Year Planning Period |  |  |  |  |  |  |  |  |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 |  |
| I. Program Management |  |  |  |  |  |  |  |  |  |  |  |
| * Additional Laptop | 70,000 | - | - | - | - | 70,000 | - | - | - | - | 140,000 |
| *Camera | 30,000 | - | - | - | - | - | - | - | - | - | 30,000 |
| *Speaker with Microphone | 8,000 | - | - | - | - | - | - | - | - | - | 8,000 |
| Total | 108,000 | - | - | - | - | 70,000 | - | - | - | - | 178,000 |

Source: MENRO 2018